**Project Status Report III**

|  |
| --- |
| Date of Report Issue/Prepared: March 18, 2020 |

Report Prepared By: Kostiantyn Kyryliuk

Employer/Organization: LinkUp/GBC

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | LinkUp | |
| Team 16 | |
| Start Date: March 2**, 2020** | End Date: March 15**, 2020** |
| Green (Good) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| Project is moving on as scheduled despite the quarantine. Most of the back-end code is done, soon we will be moving on to front end and UI. Remaining back-end code is what we are going to use for group creation, navigation, and alerts (although certain alerts are already functioning). The biggest issue we are currently facing is the lack of team meetings but that is remedied by virtual rooms and messaging tools. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Login, registration pages | Group sorting/search |
| Personal profile creation, creating posts on profiles or ‘walls’ | Group suggestions (as in recommended groups to join based on your destination) |
| Photo upload | Advanced security features (research in progress) |

Upcoming Objectives for March 16, 2020, 2020 to March 27, 2020

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To | | Duration | Date |
| Group sorting/search | Serhii | | 6-8 hours | Mar 18-21 |
| Group pages, notifications about posts in groups | Alejandro | | 6-8 hours | Mar 18-21 |
| Content moderation/Security tools | Esteban | | 8-10 hours | Mar 18-22 |
| UI design, paperwork, research | Kostiantyn | | 4-7 hours | Mar 19-21 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Group pages | | Serhii | Mar 22 |
| Complete set of notifications (messages, posts, likes, etc) | | Alejandro | Mar 22 |
| Features that allow for easier content moderation, special account privileges for admins | | Esteban | Mar 22 |
| UI Mockups, documentation | | Kostiantyn | Mar 21 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Communication | Virtual chat rooms, messengers | Solved |
| Security features | Research | Mar 21 |
| Content moderation | Automated tools, research | Mar 22 |
| Group search feature | Some sort of database features to allow for easier sorting and suggestions for users | Mar 22 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Communication | Low | High | Bi-weekly online meeting |
| Insufficient time for research | Med | High | Dividing tasks between members based on their experience with certain technologies |